Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | LTVIP2025TMID38720 |
| Project Name | TrafficTelligence: Advanced Traffic Volume Estimation with Machine Learning |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a developer, I want to collect and load the dataset into the system | 2 | High | Makasi Sri Lakshmi |
| Sprint-1 | Data Preprocessing | USN-2 | As a developer, I want to clean data and handle missing/categorical values | 3 | High | Makasi Sri Lakshmi |
| Sprint-1 | Feature Engineering | USN-3 | As a data scientist, I want to extract datetime-based features (hour, day, month, etc.) | 2 | Low | Makasi Sri Lakshmi |
| Sprint-1 | Model Building | USN-4 | As a data scientist, I want to build and train the ML model | 3 | Medium | Makasi Sri Lakshmi |
| Sprint-2 | Model Evaluation | USN-5 | As a data scientist, I want to evaluate the model (MAE, RMSE, R²) | 2 | High | Makasi Sri Lakshmi |
| Sprint-2 | Web UI | USN-6 | As a developer, I want to design a simple Flask web UI for model input/output | 3 | High | Makasi Sri Lakshmi |
| Sprint-2 | Visualization | USN-7 | As a user, I want to view traffic trends via charts (Chart.js) | 2 | Medium | Makasi Sri Lakshmi |
| Sprint-2 | Logging | USN-8 | As a developer, I want to store predictions in logs | 2 | Medium | Makasi Sri Lakshmi |
| Sprint-2 | Styling | USN-9 | As a UI/UX designer, I want to apply background image and CSS styling | 2 | Medium | Makasi Sri Lakshmi |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 18 | 06 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 15 | 13 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 20 | 19 Nov 2022 |

#### ⚡ Velocity Calculation

  Total Story Points Completed: 20 + 18 + 15 + 20 = 73

  Number of Sprints: 4

  Average Velocity per Sprint: 73 / 4 = 18.25 story points/sprint

  Average Velocity per Day: 18.25 / 6 = ~3.04 story points/day

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts